masterplan.md

| 13–16 | Comp Scraper Agent Phase | - Flexmls API integration- Scheduled crawler & parser modules- Elasticsearch ingestion pipeline- Rate-limiting & monitoring setup | BE, DevOps, MLE |

| 13–16 | Comp Scraper Agent Phase | - Flexmls API integration- Scheduled crawler & parser modules- Elasticsearch ingestion pipeline- Rate-limiting & monitoring setup | BE, DevOps, MLE |

| 13–16 | Comp Scraper Agent Phase | - Flexmls API integration- Scheduled crawler & parser modules- Elasticsearch ingestion pipeline- Rate-limiting & monitoring setup | BE, DevOps, MLE |

## 1. Executive Summary

QuicklyClose is a real-estate lead-generation and transaction platform that serves motivated sellers and accredited/retail investors. We source off-market, distressed properties via targeted social marketing, provide 24-hour cash offers, and resell through an investor marketplace and light-rehab channels. Our differentiator, Comp Vision, leverages AI-driven image analysis to accelerate valuation and bidding confidence.

MVP Goals (12-week sprint):

- Seller-side: address capture, property intake, 24‑hr automated valuation (AWS Rekognition), confirmation flows, admin lead dashboard

- Buyer-side: investor profile, property feed, “Comp Vision” prototype (3 visual comps + basic metrics), one-click bidding, notifications

Post-MVP roadmap expands AI capabilities (feature scoring, cost estimates), market data (forecasting, neighborhood insights), and advanced UX (3D/360° matching), and introduces a Comp Scraper Agent leveraging Flexmls APIs for real‑time comparable ingestion.

## 2. Key Stakeholders & User Personas

| Persona | Needs & Goals | Channels |
| --- | --- | --- |
| Motivated Seller | Fast, hassle-free sale; transparency; trust signals | Web, SMS, Email |
| Accredited Investor | Reliable deal flow; quick comps; low latency bidding | Web portal, Mobile app |
| Operations Admin | Lead tracking; valuation oversight; inventory control | Internal dashboard |
| ML/DevOps Engineer | Scalable inference; data pipelines; uptime SLAs | AWS SageMaker, Terraform, AWS |

## 3. Architecture Overview

### 3.1. Data & AI Pipeline

[Seller Photos] → S3 → Lambda (resize/normalize) →
  ├─ Rekognition (MVP comps)
  └─ SageMaker endpoint (custom PyTorch model)

Metadata & embeddings → DynamoDB & Feature Store → Elasticsearch for similarity search

- Inference: SageMaker autoscaling (GPU) with <2s latency; cache popular comp queries

- Retraining: weekly incremental, monthly full with A/B testing framework

### 3.2. Application Stack

- Frontend: Next.js 14 (React) + React Native, Tailwind CSS

- Backend: FastAPI (core), Node.js microservices (real-time), REST API (GraphQL later)

- Databases: PostgreSQL (transactions), Redis (cache), Elasticsearch (search), DynamoDB (events)

- Infrastructure: AWS (ECS/Fargate, CloudFront, Terraform), SNS/SQS for event-driven flows

- Integrations: Twilio, SendGrid, Plaid, DocuSign, Stripe, Auth0, Segment

## 4. MVP Scope & Timeline

| Phase | Dates | Deliverables |
| --- | --- | --- |
| Design & Kickoff | W1–2 | UX wireframes, user flows |
| Seller Alpha | W3–4 | Seller portal, intake forms, admin dashboard → Alpha launch |
| Comp Vision POC | W5–6 | AWS Rekognition integration, 3‑comp display |
| Investor Beta | W7–8 | Investor portal, one-click bidding, notifications → Beta launch |
| Iteration & Soft | W9–12 | Feedback-driven refinements, QA, compliance checks, soft launch in one market |

## 5. Success Metrics & KPIs

- Seller Conversion Rate: form-to-offer ≥ 15%

- Time-to-Offer: median ≤ 22 hours

- Investor Activation: profile-to-first-bid ≥ 10%

- Comp Vision Usage: ≥ 25% of viewed listings

- System Uptime: 99.9%; p95 API latency <200 ms

## 6. High-Level Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Overhead on Sellers (photos) | Lower conversion | Progressive forms; optional photo step; fallback defaults |
| AI Accuracy & Bias | Mispricing | Human QA spot checks; A/B test thresholds; retraining loops |
| Data Freshness | Stale comps | MLS/API feeds later phase; frequent ingestion |
| Budget Overrun | Delays | In-house design; MVP prioritization; contingency fund |

## 7. Next Steps

- Finalize in-house UI/UX wireframes (Weeks 1–2)

- Confirm team & budget alignment

- Kick off infrastructure provisioning (Terraform)

- Begin seller-side development (Week 3)

- Schedule weekly sprint reviews and stakeholder demos

Next Documents:

- implementation_plan.md: detailed sprint tasks & resource assignments

- design_guidelines.md: UI/UX patterns, branding, component library specs

- app_flow.md: user flow diagrams, API contract outlines, event sequences